TEST PLAN

Python Testing Quiz

Document Version: 1.0
Status: Draft
Author: Lida Kotronaki
Date: 15/10/2026
Project: Python Testing Quiz

1. Introduction

The purpose of this Test Plan is to define the testing objectives, scope, approach, environment, and completion criteria for the Python Testing Quiz application.

The document provides a structured approach to verifying the application's functionality and documenting the results of testing.

2. Application Overview

The Python Testing Quiz is a command-line application developed in Python to assess users' knowledge of software testing concepts.

The application presents five multiple-choice questions. For each question, the user types an answer letter (A, B, C, or D) into the console. The application compares the entered answer with the predefined correct answer and displays feedback indicating whether the answer is correct or incorrect.

After all questions have been answered, the application displays the user's final score.

2.1 Requirements

- REQ-01: The quiz starts from the command line and displays the title “QA QUEST” and the first question

- REQ-02: Each question is displayed with its text and four options: A, B, C and D

- REQ-03: Answers are not case sensitive, and leading and trailing spaces are ignored

- REQ-04: When the answer is correct, the quiz displays “Correct! +1point”

- REQ-05: Any answer that is not the correct letter (a wrong letter, invalid, blank or multi-character input) is treated as incorrect, and the quiz displays “Not quite. Correct answer: X”.

- REQ-06: After the last question, the quiz displays “Game over! Your score X/5”

3. Test Objectives

The objectives of testing are to verify that:

- The application starts and runs as expected.

- All questions and answer options are displayed correctly.

- Correct and incorrect answers are evaluated accurately.

- Uppercase and lowercase answer letters are handled as per REQ-3.

- Leading and trailing spaces are handled as per REQ-3.

- The application responds according to REQ-5 to blank or invalid input.

- Feedback messages are displayed correctly.

- The final score is calculated and displayed accurately.

4. Test Scope

4.1 In Scope

The following features will be tested:

- Application launch and execution.

- Display of questions and answer options.

- User input through the console.

- Validation and evaluation of entered answers.

- Feedback for correct and incorrect answers.

- Handling of lowercase letters and surrounding whitespace.

- Behavior when blank or invalid input is entered.

- Final score calculation and display.

4.2 Out of Scope

The following areas are excluded from this test cycle:

- Graphical user interface testing, because the application is command-line based.

- Database and network testing, because the application does not use these components.

- Web browser and API testing.

- Performance and security testing.

- Automated testing, which is not part of the current manual test cycle.

5. Test Approach

Manual functional testing using positive and negative test scenarios. Test cases verify expected quiz behaviour, answer handling, invalid inputs, and final score calculation.

The observed behavior will be compared with the expected results defined in the test cases.

5.1 Test Execution and Result Recording

The application is run from an open terminal window, so that all output remains visible. For each test case the tester records the actual result, the status and the execution date. The operating system and Python version are recorded in the test case file.

Each executed test cases is assigned one of these statuses:

- Pass: The actual result matches expected result

- Fail: the actual result differs from the expected result

- Blocked: the test cannot be completed because of an issue or dependency

- Not Run: the test has not been yet executed

5.2 Defect Management

When an actual result differs from the expected result, the tester first checks that the steps, the test data and the way the application was launched were correct. A confirmed defect is then logged in Jira with a summary, steps to reproduce and severity. The jira ID is recorded in the Defect ID Column of the test case file.

Severity levels:

- High: wrong feedback or wrong score

- Medium: Unexpected behavior with no effect on the score

- Low: cosmetic issues such as a typo

5.3 Retesting and Regression Testing

After a defect is fixed, the failed test case is executed again (retest). Because the test suite is small, all test cases are then executed again to confirm nothing else has been affected (regression testing).

6. Test Environment

Item				Descriptio

Operating System		Windows 10

Programming Language		Python 3.14 (64-bit)

Development Environment	PyCharm

Application Type		Command-line application

User interaction			Keyboard input through the console

Execution method		Run the Python script in the configured Python environment

7. Entry Criteria

Testing can begin when:

- The current version of the Python Testing Quiz is available.

- The application can be launched successfully.

- The expected quiz rules and correct answers are known.

- The test cases have been prepared.

8. Exit Criteria

The test cycle will be considered complete when:

- All planned test cases have been executed, or reasons for non-execution have been documented.

- Actual results and test statuses have been recorded.

- Identified defects have been documented.

- No open High priority defects

- Any outstanding issues or limitations have been noted.

- A Test Summary Report has been prepared.